MoveSmart Rentals — Website Progress Update

Prepared for: Client review meeting

Date: May 18, 2026

Status: Mid-cycle update — active workstreams + roadmap

1 · Executive Summary

The MoveSmart Rentals website is being upgraded across all primary pages with a focus on:

Real product feel — live property listings pulled from the Revun portal API (no more static placeholders), portal account links, deep-linked tour/offer flows.

Sharper structure & UX — rebuilt page layouts, cleaner hero sections, consistent imagery, less wasted whitespace.

Conversion-focused additions — Rent vs Buy calculator, refined contact form, social proof on every page.

Industry-credible data — every tool now cites CMHC + Statistics Canada (instead of generic "market data" claims).

This document covers what is currently being worked on, what is planned next, and the technical groundwork already in place.

2 · Currently Active Workstreams

These are the open changes you are seeing in flight.

2.1 Hero Section Overhaul (Homepage)

The previous hero section is being restructured per your direction in the call.

New headline + sub-copy reflecting the latest brand voice (full-service leasing, not "white-glove")

Properties CTA button added as a primary action (so visitors can jump directly to live listings)

Trust line under the CTAs ("500+ landlords trust us · 4.9 / 5 across 200+ reviews")

Dashboard mock-up illustration retained on the right side (the existing portal preview)

Cleaner stat strip (Units leased · Cities served · Avg placement days · Live coverage)

Why this matters: the old hero buried the "Properties" entry-point. Now it's the second-most prominent CTA after "Create Account," matching the production site's convention.

2.2 Property Section — Gallery Layout (/properties/)

Rebuilding the property listings page to behave like condos.ca (the user-facing rental directory the client referenced).

In progress:

Gallery card grid with consistent aspect-ratio images (no more dark placeholder tiles)

Filter bar pinned to the top — Search by address/neighbourhood + City + Bedrooms + Price range + Property type

Property count ("Showing 73 of 73 live listings") so users always see scope

Map view toggle (planned — Phase 2 once filters stabilize)

Compare up to 3 (planned — Phase 2)

Already live:

Page now fetches every property across all paginated API pages (was previously 1 page at a time)

Real listings from the Revun portal — Toronto, Vaughan, Kitchener, Mississauga, etc.

Property detail page (/properties/[slug]) with full media gallery, amenities, building info, and similar properties

2.3 Rent vs Buy Calculator (new feature)

A new interactive tool being added to help tenant-side visitors evaluate whether renting through MoveSmart makes more financial sense than buying.

Planned design:

3 inputs: City · Bedrooms · Down-payment available

Side-by-side comparison: 5-year rent cost (with MoveSmart placement) vs 5-year buy cost (mortgage + property tax + maintenance + opportunity cost on down payment)

Data sources cited inline: CMHC Rental Market Report + Bank of Canada mortgage rates + Statistics Canada housing index

Sharable result card (so users can email / save their estimate)

Placement: Tenants page + Owners page (as proof that renting is a credible long-term decision)

2.4 Owners Page Updates

Per the call, restructuring the Owners hub to better walk landlords through the value proposition.

In progress:

Tighter hero with crisper value prop

Removed broken "Leasing Playbook" timeline (was visually cramped per prior feedback)

Refreshed editorial image bridges

"What you get" feature grid being polished

Portal feature strip already simplified

2.5 Pricing Page Changes

In progress:

Hero is now balanced (4-up stat strip added to the left to match the typographic $0 / One-time aside on the right)

Animated $0 callout with pulsing emerald glow ring

Two new editorial image bridges (Zero-Upfront explainer + full-width banner)

Outcome guarantee section with BadgeCheck icon visual

Planned:

Comparison table polish ("Us vs. Traditional PM" with checkmarks/crosses)

Inline "calculate your savings" widget tied to the rent calculator

2.6 Contact Page Improvement

Full restructure complete.

New single-page contact form (was multi-step) — all fields visible, owner-conditional Property Type + Units chips

Phone field auto-formats to (123) 456-7890 (required by the portal API)

Main contact grid — reach options (Call / Email / Book a call) side-by-side with the form

What happens next trust panel inline

Office + Google Maps embed in a clean 2-column layout

Social proof block (review snippets + accreditation badges + aggregate stats) replacing the previous stock-photo team bios

FAQ + single closing CTA

2.7 Reviews Section Overhaul (/reviews/)

Rebuilt from chaotic "editorial magazine" experiment to a clean, scannable layout.

Featured review (one large card, 5 gold stars, verified-Google badge)

4-up trust sources grid (Google · BBB · Realtor.ca · Yelp with platform colors)

Filterable review card grid with city filter chips and live counts

3 case study cards with Before/After + property images + outcome stats

Accreditation badge grid (BBB / TRESA / PMAO / CRA Compliant)

2.8 Franchising Page Updates

Hero balanced (added 4-up meta strip: Markets · Brand age · Tech stack · Lead pipeline)

New body image bridges added (open office + Toronto cityscape)

Franchise Snapshot spec sheet preserved on the right rail

3 · Per-Page Status Matrix

| Page | Status | Key changes |
| --- | --- | --- |
| Home (/) | 🟡 In progress | Hero overhaul + Properties CTA + Rent vs Buy calculator |
| Owners (/owners/) | 🟡 In progress | Restructure + image polish, broken timeline removed |
| Tenants (/tenants/) | 🟡 In progress | Hero aside extended, city tiles now have real city imagery |
| Properties (/properties/) | ✅ Live + 🟡 polish | All 73 listings now showing, filters live, gallery layout in flight |
| Property detail (/properties/[slug]) | ✅ Live | Full gallery, Schedule Tour / Reserve Offer CTAs deep-linked to portal |
| Services (/services/) + 9 service-detail pages | ✅ Polished | Banner images, lease-signing imagery, all 9 services have correct imagery |
| Solutions: Developers / Property Managers / Institutional | ✅ Polished | Body images added, hero asides extended |
| Pricing (/pricing/) | 🟡 In progress | Animated $0, 2 new image bridges, meta strip added |
| Franchising (/franchising/) | 🟡 In progress | Hero balanced, body images added |
| Locations (/locations/) | ✅ Polished | Canadian cityscape imagery added |
| About (/about/) | ✅ Polished | Toronto downtown + team meeting images added |
| Reviews (/reviews/) | ✅ Rebuilt | Cleaner structure, real social proof, case studies |
| Contact (/contact/) | ✅ Rebuilt | New inline form, Google Maps, social proof block |
| Portal & Technology (/portal-and-technology/) | ✅ Rebuilt | Tabbed product showcase with 7 dashboard mockups |
| FAQ (/faq/) | ✅ Cleaned | "Still have questions?" block removed |

Legend: ✅ Live · 🟡 Active workstream · ⚪ Planned (Phase 2)

4 · New Features Being Added

| Feature | Where | Status |
| --- | --- | --- |
| Properties button in nav + hero CTAs | Site-wide + Home hero | 🟡 In progress (nav already has emerald-pill "Properties" top-level) |
| Rent vs Buy calculator | Tenants + Owners pages | 🟡 Building |
| Full property gallery layout (condos.ca style) | /properties/ | 🟡 Migrating from card grid to gallery |
| Map view for properties | /properties/ | ⚪ Phase 2 |
| Saved properties / favorites | Property cards | ⚪ Phase 2 (requires portal account) |
| Share property card | Property detail | ⚪ Phase 2 |
| Inline lease-cost estimator | Pricing page | ⚪ Phase 2 |

5 · Technical Groundwork Already in Place

This is what's been built behind the scenes so all the visible changes work end-to-end.

5.1 Revun Portal API Integration (complete)

Lead form → POST portal.revun.com/api/lead-submit (forwards every contact form / rental analysis submission to Zoho CRM)

Property listings → GET portal.revun.com/api/properties (with page param + auto-fetch-all pagination)

Property detail → GET portal.revun.com/api/property/{slug} (full unit data + building info + similar properties)

Auth links → "Login" / "Create Account" buttons point to portal.revun.com/login and portal.revun.com/register

Schedule a Tour → deep link to portal.revun.com/showing/schedule/{unit_zcrm_id} (pulled live from listing API)

Reserve Offer → deep link to portal.revun.com/offer/reserve/{unit_zcrm_id}

5.2 Brand consistency (complete)

"Book a Call" CTA removed everywhere except /contact/

"Still have questions?" duplicate block removed site-wide

"Apply" entry removed from nav (redundant with contact form)

All Unsplash images verified — broken/wrong photos (face-wash beauty product, missing image IDs) replaced

Data source attribution updated: "Based on 2026 market data" → "Based on CMHC Rental Market Report + Statistics Canada" on every tool

5.3 Navigation (complete)

"Properties" promoted to top-level nav with emerald-pill styling for visibility

Old /rentals/ URLs 308 permanent redirect to /properties/ (no broken links)

Mobile nav mirrors desktop structure

5.4 Portal dashboard showcase (complete)

7 HTML/CSS dashboard mockups built (Owner Dashboard · Properties · Showings & Offers · Analytics · Wallet · Owner Services · Events Calendar)

Wrapped in faux browser frames (3-dot chrome + URL bar)

Displayed as a tabbed product showcase on /portal-and-technology/ (Stripe-style switcher)

6 · Visual & UX Improvements

Imagery

Every page now has content-matched HD Unsplash imagery (real estate, property managers, Canadian cityscapes — not generic stock)

City tiles on the Tenants page now show actual city imagery (Toronto CN Tower, Ottawa cityscape, etc.)

Service detail pages have slug-keyed banner images (one per service)

Animations

Framer Motion scroll-reveals on every major section

Animated $0 callout on the pricing page (pulsing emerald glow)

Smooth tab transitions on the portal showcase

Magnetic hover on primary CTAs

Whitespace fixes

Hero asides on Pricing + Franchising now balance the left content (no dead space below CTAs)

Tenants page hero aside extended with Popular Cities + strong "See all live listings" CTA